IMPACT pSIDDHI — RFP + PROPOSAL MODEL V2

S4-I-21 · ₹2,500 Budget

IMPACT pSIDDHI

RFP + PROPOSAL + VALIDATION

S4-I-21 — Unified Sales Operations System

Semester 4 · Integration Mastery · pSiddhi-2026-01

Budget: ₹2,500 (Fixed Ceiling)  ·  QA Mandatory  ·  AI Core

| Part | Document | Who Creates It |
| --- | --- | --- |
| A | RFP Document | L&D Team (the Customer) |
| B | Participant Proposal (with QA + Budget Strategy) | Participant (the Vendor) |
| C | AI Validation Report | AI Engine (automated) |
| D | L&D Final Decision | L&D Team (human sign-off) |

PART B    PROPOSAL SUBMITTED BY PARTICIPANT (THE VENDOR)

Use Case Proposal

Response to RFP: S4-I-21 — Unified Sales Operations System

1. Topic ID & Title

| Topic ID | S4-I-21 |
| --- | --- |
| Topic Title | Unified Sales Operations System |

2. Participant Details

| Full Name | Hindujashiri Gopu |
| --- | --- |
| Employee ID | P403 |
| Semester History | Completed 3 semesters in different models, currently starting the AI Core Model in the 4th semester. |

3. Semester & Category

Semester 4 — Integration Mastery (Capstone)

4. Problem Understanding

The sales function operates across four interlocked failure modes that compound one another. Sales managers make high-stakes pipeline decisions — resource allocation, forecast commitment, deal support — from data that is stale, subjectively weighted, and structurally incomplete:

CRM Data Integrity Failure Driving Blind Pipeline Decisions:

CRM systems are only as reliable as the discipline of the reps who update them. In practice, pipeline stages, deal values, close dates, and account contacts are updated sporadically — often days or weeks after the actual state of a deal has changed. The operational consequence is severe: managers committing resources and forecasting revenue against a dataset that no longer reflects reality. Deals already lost appear as open pipeline. Accounts already disengaged appear as healthy. Every downstream decision — headcount allocation, quota setting, deal prioritisation — is made on corrupted inputs.

Structural Forecast Inaccuracy from Stage-Weighted Methodology:

Applying fixed percentage weights to pipeline stages — Proposal at 50%, Negotiation at 75% — treats all deals within a stage as statistically equivalent. They are not. A deal at Negotiation stage with a rep carrying a 30% historical win rate is materially different from one carried by a rep at 80%. A deal stalled for 45 days at Proposal is not equivalent to one that entered that stage three days ago. Stage-weighting collapses this variance into a single number, producing forecasts that are systematically inaccurate before any executive reads them. The business impact is direct: over-committed revenue targets, under-resourced quarters, and forecast credibility erosion with leadership.

Invisible Account Health Signals and Predictable Churn:

Churn rarely arrives without warning — it arrives without detection. Declining stakeholder engagement scores, rising support ticket volume, stalling expansion velocity, and lengthening response times are measurable leading indicators that a renewal is at risk, often three to six months before the renewal date. Without a continuous account health monitoring system, none of these signals surface to account managers until the customer is already in exit conversations. The business consequence is a renewal pipeline that appears healthy on paper while silently deteriorating — churn that was entirely predictable, and never predicted.

Absent AI and ML Intelligence Across the Sales Cycle:

Win probability scoring, statistically grounded revenue forecasting, and account health classification are not analytical luxuries — they are operational necessities for any sales function managing complex, multi-stage pipelines at scale. Without ML-driven intelligence, deal prioritisation defaults to manager intuition, revenue forecasting defaults to stage percentages, and account retention defaults to reactive escalation. The compounding business impact is measurable: lower win rates on deals that deserved more support, forecast variances that damage planning credibility, and customer attrition that could have been intercepted. SalesIQ addresses all four failure modes through a unified, AI-powered platform.

5. Proposed Solution

I propose building SalesIQ — a unified sales operations system with four integrated layers, each designed to directly eliminate one of the four failure modes identified above. Corrupted CRM inputs are replaced by a validated integration layer. Subjective stage-weighted forecasts are replaced by ML revenue modelling. Invisible churn signals are surfaced through continuous account health monitoring. And absent AI intelligence is embedded at every sales decision point. Built entirely within the ₹2,500 budget using Azure and open-source tools:

Layer 1: Unified CRM Data Integration Layer

- Ingests sales pipeline, account health, and rep performance data across 3 domains through a Python FastAPI service as the integration framework

- JSON Server simulates the mock CRM — exposing REST endpoints for all three data domains at zero cost

- SQLite stores the normalised unified dataset, queryable by the ML engine and React portal

- Schema validation on ingestion — records with missing required fields are logged and excluded from ML inference

Layer 2: Sales Portal on Azure (4 Screens)

- React frontend deployed on Azure Static Web Apps Free tier — zero cost

- Python FastAPI backend deployed on Azure App Service F1 (Linux) — zero cost

- 4 functional screens: Pipeline Overview, Account Detail, Rep Performance, AI Intelligence

- Azure Functions-style triggers handle background ML inference and data refresh — no additional compute cost

Layer 3: ML Analytics Engine

- Revenue Forecaster: Linear Regression / Gradient Boosting (PyCaret auto-select) — MAPE target < 15%

- Win Probability Scorer: Logistic Regression / Random Forest (PyCaret auto-select) — AUC-ROC target > 0.75

- Account Health Classifier: Decision Tree / Gradient Boosting (PyCaret auto-select) — F1 Score target > 0.75

- MLflow tracks all experiments, logs parameters and metrics, and stores .pkl model artifacts

Layer 4: AI Sales Intelligence Engine (AI Core)

- Google AI Studio Gemini 2.5 Flash (Free Tier) generates scenario-based sales intelligence narratives

- Strong Quarter narrative: momentum tactics, upsell identification, stretch targets

- At-Risk Quarter narrative: risk mitigation, deal acceleration, account retention actions

- Recovery Scenario narrative: priority deal ranking, rep coaching focus, account recovery plays

- Covers all 3 required AI scenarios — AI is the operational core, not a cosmetic label

Architecture Flow:

JSON Server (Mock CRM) → FastAPI Integration Layer → SQLite → [scikit-learn/PyCaret ML Models + Gemini AI Narratives] → React Sales Portal (Azure Static Web Apps + App Service)

6. Tools, Subscriptions & Cost Breakdown

| Tool / Service | Purpose | Tier | Cost/Sem | Justification |
| --- | --- | --- | --- | --- |
| ✅ Azure Backend Hosting | React portal frontend + backend stability hosting on Azure | Paid | ₹800 | Paid Azure hosting for portal stability, uptime reliability, and production-grade backend performance |
| Azure App Service F1 (Linux) | FastAPI backend hosting | Free | ₹0 | F1 free tier, zero cost |
| Python FastAPI + SQLite | Integration layer + data persistence | Open source | ₹0 | Single Python runtime, zero overhead |
| JSON Server | Mock CRM REST endpoints (3 domains) | Open source | ₹0 | Zero cost, instant setup |
| scikit-learn + PyCaret + MLflow | ML models for forecast, scoring, classification | Free | ₹0 | All open-source |
| Google AI Studio — Gemini 2.5 Flash | AI scenario narratives & sales intelligence | Free tier | ₹0 | Free tier covers semester usage |
| React + Recharts | 4-screen sales portal + charts | Free | ₹0 | Open-source component library |
| Ollama + Llama 4 Scout (8B) | Local LLM for offline development | Free | ₹0 | Runs locally, zero cost |
| GitHub (free tier) | Version control + CI/CD pipeline | Free | ₹0 | 2,000 Actions min/month free |
| pytest + pytest-cov + Playwright + httpx | QA test suite — all layers | Free | ₹0 | Open-source testing frameworks |
| Faker (Python) | Synthetic CRM data generation (500+ records) | Free | ₹0 | Open-source, zero cost |
| Contingency Buffer | Unexpected API or compute overages | — | ₹500 | Reserved for any Azure or API overages |
| TOTAL ESTIMATED COST: ₹1,300 / semester │ Budget Ceiling: ₹2,500 │ Buffer remaining: ₹1,200 |  |  |  |  |

Budget Efficiency: 10 of 12 tools are FREE (open-source or free tier). Azure Backend Hosting (₹800) ensures portal stability and production-grade uptime; the contingency buffer (₹500) covers any remaining overages. Total estimated spend is ₹1,300 against a ₹2,500 ceiling — leaving ₹1,200 as buffer.

7. Timeline & Effort

Phase 1: Weeks 4–9 — Data Layer + Portal Foundation + Initial AI

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 4 | JSON Server setup. Design unified pipeline/account/rep schema. FastAPI scaffold. | Mock CRM running + schema defined | Schema validation unit tests |
| Wk 5 | FastAPI integration for pipeline and rep data domains. SQLite persistence. | 2 data domains flowing into SQLite | Integration tests per domain |
| Wk 6 | Account health domain integration. All 3 domains live. Data normalisation complete. | Unified dataset queryable | Data integrity + completeness tests |
| Wk 7 | React portal: Pipeline Overview + Account Detail screens. FastAPI endpoints. | 2 portal screens live, API routing active | API endpoint schema + response tests |
| Wk 8 | ML models: Revenue Forecaster + Win Probability Scorer. MLflow tracking. | 2 ML models trained + MLflow logs | Model accuracy + range tests |
| Wk 9 | Mid-term prep. Gemini API connected. Initial AI narrative for one scenario. | Mid-term deliverable complete | All Phase 1 tests passing |

Phase 2: Weeks 11–16 — Full Portal + All AI + QA

| Week | Task | Deliverable | QA Activity |
| --- | --- | --- | --- |
| Wk 11 | Rep Performance + AI Intelligence portal screens. Account Health Classifier ML model. | 4-screen portal complete. All 3 ML models. | E2E portal screen tests (Playwright) |
| Wk 12 | All 3 Gemini AI scenarios: Strong Quarter, At-Risk Quarter, Recovery. | All 3 AI narratives live on portal | Narrative accuracy + coherence tests |
| Wk 13 | Azure end-to-end deployment. GitHub Actions CI/CD configured. | Full system deployed on Azure | Azure deployment + CI pipeline tests |
| Wk 14 | Full QA suite. pytest-cov coverage report. Bug fixes. | Coverage report generated | All unit + integration tests passing |
| Wk 15 | E2E Playwright tests. AI quality assertions. 80% coverage confirmed. | QA suite complete, coverage >= 80% | Full regression run + QA report |
| Wk 16 | Final documentation. Demo prep. Full regression. Upload to Moodle. | Final review ready | Full regression suite passing |

Total Effort: ~140 hours across 12 weeks (~11.5 hrs/week). QA activities embedded in every development week.

8. Tech Stack

| Layer | Technologies | Cost |
| --- | --- | --- |
| Language | Python (FastAPI, ML, data processing), JavaScript/React (portal frontend) | Free |
| AI/ML Models | scikit-learn (revenue forecast, win scoring), PyCaret (auto model selection), MLflow (experiment tracking) | Free |
| AI API (narratives only) | Gemini 2.5 Flash — ONLY for scenario narrative generation and sales intelligence commentary | ₹0 (free tier) |
| Database | SQLite (embedded, zero-config) for CRM data persistence | Free |
| Mock CRM | JSON Server — REST endpoints simulating 3 CRM domains | Free |
| Cloud Hosting | Azure Static Web Apps Free + Azure App Service F1 (Linux) | ₹800 |
| Portal / Charts | React + Recharts (funnel charts, gauges, bar charts, trend lines) | Free |
| Data Generation | Faker (Python) — 500+ synthetic CRM records for ML training | Free |
| QA Framework | pytest + pytest-cov + Playwright + httpx + GitHub Actions CI | Free |
| Version Control | Git + GitHub | Free |

11 of 11 tech stack components are completely FREE. Python is the primary development language for backend, ML, and data processing.

9. Expected Deliverable / POC

At the Week 17 Final Review, I will demonstrate:

- Live data integration across all 3 CRM domains (pipeline, account health, rep performance) through FastAPI into SQLite, with schema validation passing

- Fully functional 4-screen SalesIQ portal on Azure Static Web Apps — Pipeline Overview, Account Detail, Rep Performance, AI Intelligence — all screens loading in under 3 seconds

- 3 trained ML models with validated accuracy: Revenue Forecaster (MAPE < 15%), Win Probability Scorer (AUC-ROC > 0.75), Account Health Classifier (F1 > 0.75), all tracked in MLflow

- AI-generated sales intelligence narratives via Gemini 2.5 Flash across all 3 scenarios: Strong Quarter, At-Risk Quarter, and Recovery Scenario — displayed live on the AI Intelligence screen

- QA test suite with ≥80% coverage across integration, ML, portal, and AI layers — all passing in GitHub Actions CI

- Complete documentation: architecture diagram, data flow, test results, ML accuracy benchmarks, and user guide

- All evidence uploaded to Moodle at Week 9 (mid-term partial) and Week 16 (final complete)

10. QA Strategy (Mandatory)

10.1 Test Approach

A multi-layered testing strategy covering every component — CRM data integration pipeline, ML model inference, React portal screens, FastAPI endpoints, and AI narrative generation chain. QA is embedded into every development week, not added at the end. GitHub Actions CI runs all tests automatically on every push to main.

10.2 Test Types & Coverage

| Test Type | What It Covers | Tool | Target Coverage |
| --- | --- | --- | --- |
| Unit Tests | ML model prediction ranges, FastAPI endpoint logic, data normalisation functions | pytest | >80% code coverage |
| Integration Tests | FastAPI → SQLite flows, all 3 CRM domain ingestion pipelines | pytest + httpx | All 3 domains tested |
| E2E Tests | Full pipeline: JSON Server → FastAPI → ML → portal screens → AI narrative display | Playwright | All 4 portal screens covered |
| ML Accuracy Tests | Revenue forecast MAPE, win probability AUC-ROC, health classifier F1 Score | scikit-learn metrics | All 3 targets met |
| AI Quality Assertions | Gemini narratives contain scenario-appropriate language and deal/account references | pytest + string matching | All 3 scenarios validated |
| Data Validation | CRM schema completeness, field type checks, referential integrity | pytest fixtures | Zero invalid records to ML |
| Regression Suite | All above tests run on every code push | GitHub Actions CI | 100% pass on merge |

10.3 AI-Assisted QA

- Use Gemini to generate synthetic CRM test datasets covering edge cases — reps with zero activity, accounts with 100% ticket volume and zero engagement, deals stalled for 60+ days

- Automated anomaly detection on ML model outputs — flag when prediction scores deviate unexpectedly from baseline distribution between runs

- Use AI to review AI-generated sales intelligence narratives for factual consistency against the underlying ML scores and pipeline state that produced them

10.4 QA Deliverables

- pytest suite with >80% coverage on GitHub — viewable in repo

- GitHub Actions CI pipeline running all tests on every push to main

- QA Report with coverage metrics, ML accuracy benchmarks, portal screen test evidence, and AI narrative quality scores

- All evidence uploaded to Moodle at Week 9 (partial) and Week 16 (complete)

11. Risk & Mitigations

| # | Risk | Impact | Mitigation | Fallback |
| --- | --- | --- | --- | --- |
| 1 | ML accuracy below target on synthetic dataset | Model unreliable for scoring | Use Faker to generate 500+ records with realistic variance; PyCaret auto-selects best model | Document variance and explain with model evaluation report |
| 2 | Azure free tier limits exceeded | Unexpected costs | Set Azure budget alert at ₹200. Deploy only during active demo/testing hours | Deploy portal on Vercel free tier instead |
| 3 | Gemini API rate limits hit during demo | AI narratives not generated live | Pre-generate and cache narratives before demo. Free tier is generous for demo volume | Display cached outputs with note on generation process |
| 4 | FastAPI + SQLite performance insufficient | Slow portal load times | Add SQLite indexes on key columns; pre-compute ML scores on data ingestion | Switch to in-memory caching layer (functools.lru_cache) |
| 5 | Azure App Service F1 cold start delays | Slow first-load experience | Implement health-check ping every 10 minutes to keep instance warm | Use Azure Static Functions with pre-warmed route handlers |

12. Semester Alignment

This use case aligns with Semester 4 — Integration Mastery (Capstone) because:

- It is a full-stack, end-to-end platform — not a single-feature tool — integrating CRM data processing, a REST API integration layer, ML analytics engine, AI narrative generation, and a 4-screen React portal

- AI/ML is the core engine driving win probability scoring, revenue forecasting, and account health classification — not a static report with AI labels. Three dedicated models address three distinct analytical problems

- It covers the complete sales data lifecycle: fragmented CRM sources → unified integration → ML inference → AI narration → React portal → Azure deployment

- Azure deployment and FastAPI backend integration demonstrate the integration mastery expected at Semester 4

- QA is embedded throughout with ≥80% test coverage across all four system layers — integration, ML engine, portal, and AI — measured by pytest-cov and reported in GitHub Actions CI

- Budget is efficiently managed at ₹1,300 estimated spend against the ₹2,500 ceiling — leaving ₹1,200 as buffer

L&D Team · Confidential · SalesIQ — S4-I-21 Proposal · pSiddhi-2026-01